Tameion

Automated Library Management System

Project Status & Roadmap

June 15, 2026

Prepared by: Selorm Tetteh Abotsi

1. Project Overview

Tameion is an Automated Library Management System designed to digitize and streamline library operations. It provides separate interfaces for library patrons (students, faculty, and postgraduates) and library staff (librarians and administrators).

The system handles the core workflows of a modern academic library: user registration and authentication, book cataloging, loan management, reservation handling, and fine tracking.

Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React 18 + TypeScript, Tailwind CSS, Vite |
| Backend | Express.js (Node 20), express-session |
| Database | PostgreSQL 14+ |
| Auth | bcrypt password hashing, server-side sessions (connect-pg-simple) |
| DevOps | Docker Compose (multi-container: db, server, client) |

2. What Has Been Built (Current State)

The foundation of Tameion is complete. The following modules are implemented and functional:

2.1 Database Schema

A full relational schema is in place covering seven core tables:

- branch_libraries — physical library locations with college and campus info

- members — patrons with unique IDs, role (student/faculty/postgraduate), programme, and hashed credentials

- staff — librarians and admins linked to a branch, with separate credentials

- books — catalog entries with ISBN, title, author, genre, shelf location, and copy tracking (total vs. available)

- loan_transactions — checkout/due/return dates and status tracking (active, returned, overdue)

- reservations — hold requests with expiry dates and status (pending, fulfilled, expired)

- fine_accounts and fine_transactions — per-member balance tracking with per-loan fine line items

The schema also includes a session table for persistent server-side sessions via connect-pg-simple.

2.2 Authentication System

A working session-based authentication system supports two login paths:

- Patron login — members authenticate with their student/staff ID and password

- Staff login — librarians authenticate with their staff ID and password

- Registration — new patrons can self-register with their ID, name, email, user type, and password

Passwords are hashed with bcrypt (cost factor 12). Sessions are stored in PostgreSQL and persist across server restarts.

2.3 Patron Dashboard & Pages

Authenticated patrons see a full dashboard with real-time data:

- Dashboard — summary cards showing total borrowed, currently on loan, overdue count, and fine balance; active loans table; pending reservations list

- Loans page — full borrowing history with checkout date, due date, return date, and status badges

- Fines page — outstanding balance display with a detailed breakdown table (book, days overdue, rate, amount, settlement status)

All pages are protected by a route guard that checks the session and redirects unauthenticated users to the login page.

2.4 API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Register a new patron |
| POST | /api/auth/login | Authenticate and create session |
| POST | /api/auth/logout | Destroy session |
| GET | /api/auth/me | Get current user info |
| GET | /api/patron/dashboard | Dashboard summary data |
| GET | /api/patron/loans | Borrowing history |
| GET | /api/patron/fines | Fine account and transactions |
| GET | /api/patron/reservations | Reservation list |

2.5 Infrastructure

The entire stack runs with a single docker compose up --build command. Docker Compose orchestrates three services: PostgreSQL (with automatic schema and seed execution), the Express API server, and the Vite dev server for the React frontend. Seed data includes test accounts for each role with pre-existing loans, fines, and reservations for immediate testing.

3. Roadmap: What We Will Build Next

Development will proceed in three phases, each building on the previous:

Phase 1: Book Catalog & Search

This phase makes the library’s collection browsable and searchable for all users.

What it entails:

- Public book catalog page — a browsable grid/list view of all books in the system, accessible without login

- Full-text search — search by title, author, ISBN, or genre with instant results

- Filters and sorting — filter by genre, branch library, and availability; sort by title, author, or date added

- Book detail page — view full metadata (publisher, shelf location, branch), availability status, and a reserve button for authenticated patrons

- Reservation flow — patrons can place a hold on an available book, which creates a reservation record with an expiry window

API additions:

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/books | List/search books with filters |
| GET | /api/books/:isbn | Single book detail |
| POST | /api/patron/reservations | Place a hold on a book |

Phase 2: Admin Dashboard & CRUD Management Layer

This phase builds the staff-facing side of Tameion, giving librarians full control over library operations.

What it entails:

- Admin dashboard — at-a-glance stats: total members, active loans, overdue items, total fines collected, books by branch

- Member management — view, search, edit, and deactivate patron accounts; view a member’s loan and fine history

- Book management — full CRUD for the book catalog: add new titles, update metadata, adjust copy counts, remove books

- Loan management — check out books to patrons, process returns, mark overdue items, extend due dates

- Fine management — view outstanding fines across all patrons, record payments, waive fines, auto-calculate overdue charges

- Reservation management — view pending reservations, fulfill them (convert to a loan), expire stale holds

- Branch management — add/edit branch library locations

- Staff management — admin-only ability to create new staff accounts and assign roles/branches

API additions:

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/admin/dashboard | Staff dashboard stats |
| CRUD | /api/admin/members | Member management |
| CRUD | /api/admin/books | Book catalog management |
| POST | /api/admin/loans/checkout | Issue a book to a patron |
| POST | /api/admin/loans/:id/return | Process a book return |
| POST | /api/admin/fines/:id/pay | Record a fine payment |
| CRUD | /api/admin/branches | Branch management |

Phase 3: Authentication Hardening

This phase strengthens security and improves the authentication user experience.

What it entails:

- Password reset flow — email-based password reset with time-limited tokens; requires integrating an email service (e.g., Nodemailer with SMTP or a provider like SendGrid)

- Email verification — new accounts must verify their email address before gaining full access; verification link sent at registration

- Role-based access control refinement — middleware-level enforcement ensuring patrons cannot access admin routes and vice versa; granular permissions (e.g., only admins can create staff accounts)

- Session security improvements — CSRF protection, secure cookie flags for production (Secure, SameSite=Strict), session rotation on login to prevent fixation attacks

- Rate limiting — throttle login attempts to prevent brute-force attacks

- Password policy — enforce minimum length, complexity requirements, and prevent reuse of recent passwords

4. Summary

| Phase | Scope | Status |
| --- | --- | --- |
| Foundation | Auth, patron dashboard, loans, fines, Docker setup, TypeScript migration | Complete |
| Phase 1 | Book catalog, search, filtering, reservation flow | Up Next |
| Phase 2 | Admin dashboard, full CRUD for books/members/loans/fines/branches/staff | Planned |
| Phase 3 | Password reset, email verification, RBAC, CSRF, rate limiting, password policy | Planned |